## Slide 1: Bullet Hell Dungeon
Jonathan Sarasua

## Slide 2: Results
Made a Bullet Hell similar to Enter the Gungeon
Moment to moment feels relatively polished
Wish I could have…
  Implemented a third map
  Polished enemy and weapon placement
  Polished shooting even more
  VFX on shooting
  Polished enemy spawning
  Added more customized bosses
  Data driven even more

## Slide 3: Insights and deep learning
Getting started on a milestone is the hardest part
Moment to moment gameplay trumps all other features
Lining up weapons and characters is hard
Playtesting would have helped
The more complicated the tile map, the more time consuming map building is
Working with an artist doesn’t solve all art problems
Really satisfying to iterate on a single feature with someone

## Slide 4: Planning
No matter the hours planned, only ~30 hours would get done per milestone
Quite inaccurate
Didn’t get better
  Hoped I could implement features I was delaying but polish always reared its head
Plan to get playtest feedback early on to set the important goals