## Slide 1: Bullet Hell Dungeon
Jonathan Sarasua

## Slide 2: Milestone 3
Milestone 3 goal
  Implement HUD
  Add menu with buttons
  Add audio
  Build out levels 2 and 3
    Unique bosses on 2nd and 3rd map
  Room locking
  Audio controls
Achievements
  Implemented HUD
  Tiling for map 1
  Implemented menus
  Implemented Audio (except flamethrower and laser gun)

## Slide 3: Milestone 3 Analysis
Hours
  Original estimate: 37.5
  End estimate: 30.5
  Actual completed: 29.5
  Removed Task Hours: 18.5
  Unplanned Task Hours: 11
Lessons learned
  Have level making pipeline done before moving to second/third maps
  Lining up actors and weapons is hard
  Polish is better than features

## Slide 4: Final DeliVERable
Implement weapon VFX and final SFX (laser gun and flamethrower)
Finish UI Audio Controls
Build out levels 2 and 3 with bosses
Fix current bugs
Polish