## Slide 1: Bullet Hell Dungeon
Jonathan Sarasua

## Slide 2: Gameplay
Lots of bullets
Lots of guns
Somehow dodge everything
Win
Incursion on Super Steroids
This Photo by Unknown Author is licensed under CC BY-SA-NC
This Photo by Unknown Author is licensed under CC BY-SA-NC

## Slide 3: Milestone 1
Milestone 1 goal
  Create the data driven actors, weapons, bullets, etc. and allow the player to walk around and shoot
  Focus on building architecture
  Simple AI
  Basic loading screen and menu
Achievements
  Basic Map (using Adventure base game)
  Basic weapon, bullets, walking, and shooting
  Simple AI
  Basic loading screen and menu

## Slide 4: Milestone 1 Analysis
Hours
  Original estimate: 27
  Actual: 28.25
  Inaccurate hours/not done: 10.75
  Unplanned hours: 12
Lessons learned
  Plan/choose base project wisely
  Start early to find issues

## Slide 5: Milestone 2
Build HUD/Menu/Pause Screen
Build out first level
  Room locking/spawning
  Boss fight
Implement dodge
  Teleport initially
Cleanup/Add weapons
  Fix character assets to work with weapons
  Line up bullets with weapon asset
  Flamethrower/shotgun/pistol